Iteration Plan 1: LCOM

## Team Name: Team 8 (K8s Migration Team)

# Key Milestones

|  |  |  |
| --- | --- | --- |
| Milestone | Person Responsible | Date |
| Project Vision | Clare | Mon, 10 April 2023 |
| Initial Requirement Model | Jack | Mon, 10 April 2023 |
| Proposed Architecture | Sam | Mon, 10 April 2023 |
| Risk List | Clare | Mon, 10 April 2023 |
| Master Test Plan | Jack | Mon, 10 April 2023 |
| Initial Project Plan | Sam | Mon, 10 April 2023 |
| Technical Competency Demonstrator | Sam | Tue, 14 March 2023 |
| Inception Phase Project Status Assessment | Jack | Mon, 10 April 2023 |

# High-Level Objectives

* Prove that the Team has an understanding of the original underlying system and how it runs.
* Prove that the Team has an understanding of the scope changes to be implemented

# Evaluation Criteria

* Team member demonstrates application is running on their local environment.
* Plan of implementing scope changes completed

# Work Item Assignments

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.1 | Development environment | Development environment setup for all team | Incomplete | All |  |  |  |
| 1.2 | Base system | Have current system running in development environment | Incomplete | All |  |  |  |
| 2.0 | Project Vision | Document Completed | Incomplete | Clare |  |  |  |
| 3.0 | Initial Requirement Model | Document Completed | Incomplete | Jack |  |  |  |
| 4.0 | Proposed Architecture | Document Completed | Incomplete | Sam |  |  |  |
| 5.0 | Risk List | Document Completed | Incomplete | Clare |  |  |  |
| 6.0 | Master Test Plan | Document Completed | Incomplete | Jack |  |  |  |
| 7.0 | Initial Project Plan | Document Completed | Incomplete | Sam |  |  |  |
| 8.0 | Technical Competency Demonstrator | 1.1 and 1.2 Completed | Incomplete | Sam |  |  |  |
| 9.0 | Inception Phase Project Status Assessment | Document Completed | Incomplete | Jack |  |  |  |

# Issues

|  |  |  |
| --- | --- | --- |
| Issue | Status | Notes |
|  |  |  |
|  |  |  |

# Assessment

|  |  |
| --- | --- |
| Assessment Target | Assessment Item 2: Life Cycle Object (LCOM) |
| Assessment Date | 10 April 2023 |
| Participants | Clare Strik, Jack Footer, Sam York |
| Project Status |  |